3D Model Viewer – Stats Report 1

CSC 478 - Spring 2014 - Group 1 Choppers

Andrew Baker

Adam Le

Todd Previte

# Status Report 1 02/16/14 – 03/03/14

Tasks Completed:

* Scope Statement submitted and accepted
* Setup GITHUB repository
* Team leader selected
* Weekly meeting time and day set (Saturday 20:00 - 21:00 MST)
* Team member contact information exchanged

Task Ongoing:

* Rendering Engine
* File Loading/Parser
* GUI/Interface
* Gantt Chart submit by 03/07/14
* Organizational Chart by 03/07/14

Meeting minutes from 03/01/14

Todd set up the GitHub interface that Andrew helped Adam with last week.  Adam will break up the current GUI into separate forms, so that GL Context can wipe the display window without wiping the controls.

Adam will start on the Gantt Chart, Organizational Chart, Weekly Status report and send out to other members on Tuesday 03/04/14 by 10:00 PM EST.

Requirement documentation will need to be started with Todd writing the requirements for the rendering engine, Andrew the file parser and Adam the GUI interface.

The professor has accepted the scope document without the animations.  Todd discussed the amount of code that needs to be written and that it should meet the 50% requirement.