3D Model Viewer – Status Report 3

CSC 478 - Spring 2014 - Group 1 Choppers

Andrew Baker

Adam Le

Todd Previte

# Status Report 2 03/24/14 – 03/31/14

Repository Location: https://github.com/failrate/Chopper

Task Ongoing:

* Rendering Engine
* File Loading/Parser
* Connecting the separate modules
* Requirements Doc
* Testing Docs

Task Finish:

* GUI restructuring and basic communication between the forms

Our various designs of the parser have led to dead-ends. We are currently using Ragel instead of hand-writing it. Also we were successful in installing OpenTK and referencing it from a VisualStudio project.

We have divided our GUI into three separate forms with on-screen location dictated by the main control form. Each of the forms holds a reference to the two other forms, allowing them to interact with one another.

We were unable to have an online meeting this week but communicated with one another through email. We intend to have a meeting during the week to assess the overall status of our project.