3D Model Viewer – Status Report 4

CSC 478 - Spring 2014 - Group 1 Choppers

Andrew Baker

Adam Le

Todd Previte

# Status Report 4 04/01/14 – 04/07/14

Repository Location: https://github.com/failrate/Chopper

Task Ongoing:

* Rendering Engine
* Connecting the separate modules
* Requirements Doc
* Testing Docs

Task Finished:

* File Loading/Parser

The parser and .obj loader has been finished and committed to our repository.  We will start next on the unit testing and user documentation for the data structures and parser.   
  
A rough draft of the requirements and design documents should be finished by 04/09/14 and submitted to the rest of the team for comments and suggestions.  We will begin hooking up the GUI to the code that handles the loading and parsing of the 3D image file this week.

The renderer should be our last piece before we can test the complete system.